💰 COULD BILLIONAIRES FIX THE WORLD?

Power BI Dashboard — 10-Phase Project Roadmap

Business & Finance  •  AI-Powered  •  Real-World Impact  •  7-Week Build Plan

📋 Project Summary

| Total Phases | Total Duration | Difficulty | Final Output |
| --- | --- | --- | --- |
| 10 Phases | 7 Weeks | Beginner → Advanced | Live Power BI Dashboard |

🎯 Difficulty Legend

| Level | Description |
| --- | --- |
| 🟢 Easy | Mostly research, data collection, and publishing — no deep technical skills needed |
| 🟡 Medium | Requires Power Query, data modelling, and intermediate DAX knowledge |
| 🔴 Hard | Advanced DAX, Python AI models, RLS, and complex visual design |

Phase 01  Research & Problem Definition   Week 1

| 🟢 Easy | 🎯 Goal: Understand the real-world scale of billionaire wealth vs global problems |
| --- | --- |

✅ Tasks:

| 1. | Research top 20 billionaires and their net worth history |
| --- | --- |
| 2. | Define 6 world problems: hunger, climate, poverty, debt, disease, education |
| 3. | Collect estimated cost data for solving each problem from UN, WHO, World Bank |
| 4. | Document data sources and APIs (Forbes, World Bank, FRED, IMF) |
| 5. | Create a data dictionary with field names, units, and update frequency |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| Research document + data source list | Excel, Web Browser, WHO/UN websites |

Phase 02  Data Collection & API Setup   Week 2

| 🟡 Medium | 🎯 Goal: Pull live and historical data from free public APIs into usable format |
| --- | --- |

✅ Tasks:

| 1. | Register for Alpha Vantage API (free tier) for wealth tracking |
| --- | --- |
| 2. | Connect to World Bank Open Data API for macroeconomic indicators |
| 3. | Download FRED API data: inflation, interest rates, unemployment |
| 4. | Download Kaggle billionaire wealth dataset (Forbes Billionaires 1996-2023) |
| 5. | Collect UN FAO data on world hunger costs and affected populations |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| Raw CSV/JSON datasets ready for cleaning | Python (requests, pandas), Kaggle, World Bank API |

Phase 03  Data Cleaning & Transformation   Week 2-3

| 🟡 Medium | 🎯 Goal: Shape all raw data into Power BI-ready tables with consistent formats |
| --- | --- |

✅ Tasks:

| 1. | Standardize currency to USD billions across all datasets |
| --- | --- |
| 2. | Handle missing values and outliers in wealth history data |
| 3. | Create date dimension table (Year, Quarter, Month) for time intelligence |
| 4. | Merge billionaire data with sector/industry classifications |
| 5. | Build world problems lookup table with crisis name, cost, and region |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| 5 clean CSV files ready for Power BI import | Python (pandas), Power Query, Excel |

Phase 04  Power BI Data Model Setup   Week 3

| 🟡 Medium | 🎯 Goal: Build a star schema model in Power BI with proper relationships |
| --- | --- |

✅ Tasks:

| 1. | Import all 5 clean datasets into Power BI Desktop |
| --- | --- |
| 2. | Create star schema: Fact_Wealth, Dim_Billionaire, Dim_Date, Dim_Crisis |
| 3. | Define relationships between tables (1-to-many, bidirectional where needed) |
| 4. | Set up API-connected tables using Power Query M language |
| 5. | Configure scheduled data refresh for live data sources |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| Power BI .pbix file with working data model | Power BI Desktop, Power Query Editor |

Phase 05  Core DAX Measures   Week 3-4

| 🔴 Hard | 🎯 Goal: Write all calculated measures that power the dashboard insights |
| --- | --- |

✅ Tasks:

| 1. | Wealth Per Second = [Net Worth] / (365 * 24 * 60 * 60) |
| --- | --- |
| 2. | Affordability % = DIVIDE([Billionaire Wealth], [Crisis Cost]) * 100 |
| 3. | Years To Solve = DIVIDE([Crisis Gap], [Annual Wealth Growth]) |
| 4. | YoY Wealth Growth % using SAMEPERIODLASTYEAR |
| 5. | Rolling 12-Month Average wealth using DATESINPERIOD |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| 20+ DAX measures documented and tested | DAX Studio, Power BI Desktop |

Phase 06  Dashboard Page Design (Pages 1-3)   Week 4

| 🟡 Medium | 🎯 Goal: Build the first three visual pages with full interactivity |
| --- | --- |

✅ Tasks:

| 1. | Page 1 - The Wealth Wall: KPI cards, wealth ticker, top 10 bar chart |
| --- | --- |
| 2. | Page 2 - World Crisis Meter: Map visual, donut charts, crisis cost cards |
| 3. | Page 3 - The Match-Up: Side-by-side comparison bar chart, gap indicator |
| 4. | Add slicers for Year, Billionaire Name, and Crisis Type on all pages |
| 5. | Configure drill-through: click a billionaire name → jump to their profile |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| 3 fully interactive Power BI pages | Power BI Desktop, Charticulator (custom visuals) |

Phase 07  Dashboard Page Design (Pages 4-6)   Week 5

| 🔴 Hard | 🎯 Goal: Build advanced pages including AI features and simulation |
| --- | --- |

✅ Tasks:

| 1. | Page 4 - Wealth vs Time: Line chart with forecast, anomaly detection enabled |
| --- | --- |
| 2. | Page 5 - AI Verdict: Key Influencers visual, Decomposition Tree, Smart Narrative |
| 3. | Page 6 - You Decide: What-If parameter sliders, scenario outcome card |
| 4. | Add bookmarks for cinematic story navigation between all 6 pages |
| 5. | Implement Row-Level Security to restrict data by user role (analyst vs viewer) |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| All 6 pages complete with bookmarks and RLS | Power BI Desktop, Power BI Service |

Phase 08  AI Forecasting Model Integration   Week 5-6

| 🔴 Hard | 🎯 Goal: Connect Python-based AI model to predict future wealth and solve dates |
| --- | --- |

✅ Tasks:

| 1. | Write Prophet time-series model in Python to forecast billionaire wealth |
| --- | --- |
| 2. | Add Python script visual in Power BI to display 2-year wealth forecast |
| 3. | Train ARIMA model on historical GDP and crisis cost data |
| 4. | Build 'Afford It?' classifier scoring 0-100% feasibility per crisis |
| 5. | Test model accuracy with backtesting on historical data (2018-2022) |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| Working AI forecast visual inside Power BI | Python (Prophet, scikit-learn), Power BI Python Visual |

Phase 09  UI Polish & Storytelling   Week 6

| 🟡 Medium | 🎯 Goal: Make the dashboard visually stunning and tell a compelling story |
| --- | --- |

✅ Tasks:

| 1. | Apply consistent dark/gold color theme across all 6 pages |
| --- | --- |
| 2. | Add branded header with logo, title, and last-refresh timestamp |
| 3. | Write narrative text boxes on each page to guide the viewer's eye |
| 4. | Add animated transitions between pages using Power BI bookmarks |
| 5. | Create a 'Key Takeaways' summary page with auto-generated Smart Narrative |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| Polished, presentation-ready dashboard | Power BI Desktop, Figma (mockups), Canva (icons) |

Phase 10  Publishing, Testing & Presentation   Week 7

| 🟢 Easy | 🎯 Goal: Deploy to Power BI Service, test all features, and present to stakeholders |
| --- | --- |

✅ Tasks:

| 1. | Publish .pbix to Power BI Service workspace |
| --- | --- |
| 2. | Configure scheduled refresh (daily) for all API-connected data sources |
| 3. | Test all slicers, drill-throughs, bookmarks, and What-If parameters |
| 4. | Share dashboard link and set up access permissions for viewers |
| 5. | Create a 5-minute walkthrough video or slide deck for presentation |

| 📦 Deliverable | 🛠️ Tools |
| --- | --- |
| Live published dashboard + presentation deck | Power BI Service, OBS (screen recording), PowerPoint |

🛠️ Full Technology Stack

| Layer | Technologies |
| --- | --- |
| Data Collection | Python (requests, pandas), Kaggle, World Bank API, FRED API, Alpha Vantage |
| Data Cleaning | Python (pandas, numpy), Power Query (M Language) |
| AI / ML Models | Prophet (forecasting), ARIMA, scikit-learn (classifier), Python Visual in Power BI |
| Data Modelling | Power BI Desktop — star schema, DAX measures, calculated columns |
| Visualisation | Power BI Desktop — 15+ visual types, custom visuals, Charticulator |
| Publishing | Power BI Service — workspace, scheduled refresh, Row-Level Security |
| Presentation | PowerPoint or OBS for demo recording |

💡 Pro Tip

Complete phases in order — each phase builds directly on the previous one.

By Phase 7 you will already have a working dashboard you can show people!